|  |  |
| --- | --- |
| Name of the Software: | Mirada Media Re-Write System (MPW) |
| Release Name/Versions: | Catalog Section QA release - V1.1.0 |
| Release Person: | Yohan Dhanushka / Aruna Wijerathna |
| Tester Name: | Isuru Unduwara |
| Release Date: | 2022-07- 29 |
| Release URL: | <https://ruwani0502.mirada.io/#/media/medialist> |
| About the Release/ Release Features: | **Released Features:**  2. Add new song option  - Select new songs button, when user should popup new song adding field to Catalog main UI.  3. New Song Option popup  - User should click edit button and add a general information to the General information option  User add following details to general information section   * Title \* * Genres * Keywords * Copyright # * CCLI * Notes * AKA Titles * Creation Date * Copyright Date * ISWC * Cut   **Resolved Bugs.**  Following bugs were resolved in Mantis  0000806 - API – resolved by (yohand) -Once login user console errors capturing  0000949 - API - resolved by (yohand) - Once user click Song tab and file tab in catalog will show console error.  0000954 - API - resolved by (yohand) - Once user add new catalogs drop down filter catalogs will not preview them until refresh the page.  0001018 - API - resolved by (yohand) - Once user double click on the upload file popup will close.(Add new song catalog section)  0000950 - API - resolved by (yohand) - Catalogs add button multiple click will make endpoint failures.  0001016 - User Experience - resolved by (yohand) - Genres / AKA Titles &Keywords need to be include input as tags.  0000946 - User Experience - resolved by (yohand) - Once user click on the filter None label in catalog section gird will move bottom.  0000956 - API - resolved by (yohand) - Catalog section once user select raw all select tick box Server error will notify.  0000940 - API - resolved by (yohand) - Once user unselect tick box while the song play catalog section show and unexpected error message. |
| Special Notes:  following issues have been under the verification and bug fixing in-progress. We will plan to fix these bugs on 1st of August end of the day.  0000948 - API - resolved by (Arunaw) - Once user move randomly different sections it will make the API failures. | |